## Slide 1: Group 5 Recommendations Agile Project Management
Rahul Iyer
Akhilesh Prajapati
Nigar Manjanova
Zhengjun Li

## Slide 2: Challenges
Tasks are not adequately defined in JIRA
No uniformity in agile practices
No prioritization of work in Kanban
Scrum rules are not followed by the scrum team
Compatibility of JIRA for storage and database
Multiple locations to view tickets
Lack of progress review
Large team with ineffective coordination
No ‘definition of done’

## Slide 3: Sprint Planning
Utilize scrum across all departments
Backlog grooming
Single location for tickets through PBI
Prioritize “tickets” or PBI
Breakdown the PBI into smaller user-stories
Assign Resources
Daily stand-up/Scrum board

## Slide 4: Sprint Planning in iteration
Establish sprint goal
Identify sprint backlog
Backlog grooming
Define user-stories with acceptance criteria, definition of done
Estimate story-points with justification
Estimate sprint velocity
Sprint Retrospective
Assign/Modify user-stories for next sprint increment (if needed)

## Slide 5: Sprint Increments
Sprint 1- Standardization of scrum across all team, Conversion of tickets into PBI with priority, Backlog grooming
Sprint 2-Definition of user-stories for each PBI and their requirements
Sprint 3-Acceptance criteria for each requirement, story point estimation with justification
Sprint 4-Development of sprint backlog, sprint increments with resource allocation
Sprint 5- Initiate planned Sprint 1 according to new sprint backlog
Sprint 6- Initiate planned Sprint 2 …..

## Slide 6: PBIs
1. Be Transparent and Deliverable
Each task ticketed in JIRA is converted into user-stories and PBIs where all team members can perform their tasks.
Clear goal of PBI
Each Product Backlog item is executable within a Sprint.
2. Contains clear acceptance criteria.
Criteria for successful completion and the standard for staff to work.
Answering what will be true when this works
Acceptance Criteria is written before implementation
It focuses on the result - What. Not the solution approach - How.
3. Provide appropriate definition of done.
No unintegrated work in progress has been left in any development.
Handover to support is completed
Preparing review
Testing
Feature is tested against acceptance criteria.
Updating the product backlog.

## Slide 7: PBIs
4. Estimation
Identify scale of estimation
Poker planning/story points
Consider sprint velocity
5. Priority
Review of PBI (by product owner)
Initial prioritization based on MoSCoW
Break down into child stories
Consider factors such as value, cost, time and risk for the final decision.

## Slide 8
THANK YOU!